## Slide 1: Validation of Approximate DAG Processing in Federated Fog Systems
NSF IRES Project SUBR Cohort,
Advisor: Dr. Mathieu Korouma
Prepared by: Tapajit Chandra Paul and Mohsen Amini
High Performance Cloud Computing Lab (HPCC)
Computer Science and Engineering
University of North Texas
Apr 21, 2026

## Slide 2: Motivation
Many real applications run as workflow pipelines (DAGs):
  oil spill detection
  fire detection
  video analytics
  IoT data processing
These workflows must:
  meet deadlines
  execute across distributed (fog/cloud) nodes
  trade accuracy for faster execution
Our previous papers propose approximate DAG scheduling using:
  MILP optimization
  Greedy scheduling

## Slide 3: Scheduling Challenge in Fog Systems
Scheduling workflows across distributed nodes is difficult because:
  heterogeneous compute resources
  communication delays
  workflow dependencies (DAG structure)
  deadline constraints
Key decision:
  Where should each task run and at what accuracy level?
Goal:
  Balance accuracy, latency, and resource efficiency.

## Slide 4: Project Objectives
Build benchmark dataset of realistic DAG workflows
Profile task runtime on different servers
Measure communication delay between nodes
Deploy workflows across federated fog testbed
Validate Greedy and MILP scheduling
Fine-tune approximation strategies

## Slide 5: DAG Workflow Model
Workflow represented as Directed Acyclic Graph (DAG):
  Node = task
  Edge = dependency
Execution must follow dependency constraints.
Scheduler decides:
  task placement
  execution order
  approximation level

## Slide 6: Build Benchmark Dataset
Example Workflows:
Human Activity Recognition
  sensor input → windowing → feature extraction →
  activity classification → alert/logging
Machine fault / anomaly detection
  sensor read → filtering → FFT / feature extraction → fault classification → maintenance alert
Fire / smoke detection from regular camera images
  image/frame input → resize/preprocess → smoke/fire detection → confidence check → alarm generation
Notes: can drop the image resolution for faster execution

## Slide 7: Profiling
Measure:
  Task runtime on each server
  Communication delay between nodes
Build performance dataset
Notes: Data Collectiojn
Data cleaning
Output files usabvle by others
JSON/ formatting
Reusable

## Slide 8: Profiling
Questions to answer:
How long does each task take on each machine?
Which tasks are the bottleneck tasks?
How much communication delay exists between nodes?
How does runtime change with different approximation levels?
Can we build a profiling dataset that the scheduler can directly use?
Notes: Data Collectiojn
Data cleaning
Output files usabvle by others
JSON/ formatting
Reusable

## Slide 9: Validation
Compare:
  Greedy scheduler vs MILP
  Full accuracy vs approximate execution
  Prior work 1
  Prior work 2
Metrics:
  deadline satisfaction
  accuracy
  latency
  resource usage
Notes: Data Collection

## Slide 10: Validation
Questions to answer:
Under what conditions do Greedy and MILP make different scheduling decisions?
How much latency improvement do we gain from approximate execution, and how much accuracy do we lose?
Which workflow types benefit the most from approximation-aware scheduling?
Is the extra overhead/complexity of MILP justified by better results compared with Greedy?
Notes: Data Collection

## Slide 11: Background / Tools to Prepare
Participants should prepare background in:
Python programming
  scripting, file handling, package management
  Tools: Python, virtual environments, Git
Linux / command line
  terminal usage, bash basics, SSH
  Tools: Linux shell, bash, SSH
Workflow / DAG basics
  task dependencies, topological order, ready tasks

## Slide 12: Background / Tools to Prepare (contd.)
Participants should prepare background in:
Data preprocessing
  image loading, resizing, normalization
  Tools: NumPy, Pandas
Off-the-shelf ML inference
  running pretrained models, understanding input/outputs
  Tools: Ultralytics YOLO, Hugging Face, basic (scikit-learn, tensorflow, keras, PyTorch) familiarity is helpful
Profiling / evaluation
  runtime measurement, logging, result analysis
  Tools: Python time, Pandas, matplotlib

## Slide 13: Team Roles
John Hart (1) & Precious Sanyaolu (2)
  create DAG benchmark dataset
  run profiling experiments
Charlemon London (3)
  Implementing the greedy/MILP methods
  finding ready workflow (testbed)
  scheduler validation
  fine-tune approximate scheduling
Notes: simple workflow
2-3 tasks
simple test workflow
for testing the method

## Slide 14: Project Timeline
Pre-visit and Phase 1 (Weeks 1–2): gain background, literature review, workflow design
  learn tool if you are unfamiliar (slide 11, 12)
  understand papers
  define workflows
  setup dataset format
Phase 2 (Weeks 3–6): profiling and dataset generation
  s1, s2: collect profiling data
  s1, s2: setup testbed
  s3: start with implementation
Phase 3 (Weeks 6–8): scheduler validation experiments
  s1, s2: workflow - 3
  s3: run scheduler experiments
  s3: analyze results
  s1, s2, s3: prepare final report/presentation/survey
Post visit / Phase 4:
  improve scheduling approach
  write paper
Notes: 8 weeks
parallel
Survey -> Jacob
  before and after

## Slide 15: Expected Outcomes
Benchmark DAG dataset
Profiling dataset
Validation results
Tuned scheduler / insights
Report or paper draft

## Slide 16: Candidate Workflow: IoT Cloud Data Pipeline
Ready-made Docker Compose-based IoT workflow
Focus: local IoT data pipeline execution
Uses multiple containerized services
No AWS/Azure setup required
Suitable for profiling runtime and communication delay
Link: https://github.com/daleonpz/iot_cloud_infrastructure

## Slide 17: Workflow Components
MQTT Broker: receives IoT sensor data
MQTT Agent: subscribes and stores data
MinIO: raw data lake
Airflow: workflow orchestration
ELT: transforms raw data
Cassandra: stores cleaned data
FastAPI: exposes data through REST API

## Slide 18: DAG Representation and Workflow Components
MQTT Broker: receives IoT sensor data
MQTT Agent: subscribes and stores data
MinIO: raw data lake
Airflow: workflow orchestration
ELT: transforms raw data
Cassandra: stores cleaned data

## Slide 19: DAG Representation and Workflow Components
A device sends a small telemetry message. Example: { "temperature": 72F, "battery_level": 4200 (raw value) }
MQTT Broker receives the sensor data

## Slide 20: DAG Representation and Workflow Components
MQTT Agent subscribes to the data topic receives the data
Raw data is stored in the Data Lake/MinIO
Transformation component processes the raw data. Transformer cleans/converts the data. Example:
72 Fahrenheit -> 22.22222 Celsius
4200 battery units -> 84%

## Slide 21: DAG Representation and Workflow Components
Cleaned data is stored in the Database
Final data can be used for analytics or ML applications

## Slide 22: Why Useful
Each component can be treated as a DAG task
Each data transfer becomes a dependency edge
Can measure task runtime per container
Can measure communication delay between services
Good starting workflow before larger DAGs